MailGuard OSS

Maximum MVP Build Guide

15-Part Agent Workflow  •  20,000–30,000 Lines of Production Code

Python • FastAPI • ARQ • Telegram • JS SDK • Python SDK • March 2026

| ~28,000 Total Lines | 15 Parts | 2 SDKs | 100% Free Infra | 0 Build Errors |
| --- | --- | --- | --- | --- |

| HOW TO USE | 1. Fresh chat per part. Open a new GitHub Copilot session for each part. Never continue a previous session. 2. Paste context first. Every session starts with Section 0 (shared context) + previous HANDOFF.md. 3. Test before moving on. Run docker-compose up, verify /health 200. Never start Part N+1 with broken Part N. 4. HANDOFF.md is sacred. Every part ends by writing HANDOFF.md. This is how state travels between agents. |
| --- | --- |

# Master Build Plan — All 15 Parts

| # | Part Name | What Gets Built | End State | ~Lines |
| --- | --- | --- | --- | --- |
| 01 | Repo + Config + DB | Monorepo, Pydantic v2, 7 SQL migrations | All 7 tables live, settings validate | ~800 |
| 02 | FastAPI Shell | App factory, security middleware, /health, CI | Railway deploys, /health 200, CI green | ~900 |
| 03 | Crypto + DB Layer | AES-256-GCM, HMAC email, typed DB helpers | Encryption tested, DB queries working | ~700 |
| 04 | OTP Engine | Generate, hash, verify, expire, lock, purge | Full OTP lifecycle + all 6 edge cases | ~900 |
| 05 | Auth + Rate Limiting | API key gen/validate, sandbox block, 5 tiers | Every route protected, 429s fire correctly | ~1000 |
| 06 | SMTP + Worker | aiosmtplib, ARQ queue, Jinja2, retry, DLQ | Emails delivered, retries work, alert fires | ~1100 |
| 07 | OTP REST Endpoints | /otp/send, /otp/verify, anti-timing, 9 codes | Both endpoints live, all status codes pass | ~900 |
| 08 | Magic Link Auth | /magic/send, /magic/verify, single-use JWT | Magic links deliver + verify + issue JWT | ~900 |
| 09 | Webhooks | CRUD, HMAC signing, delivery worker, retry | Events fire on verify/bounce, signed | ~1100 |
| 10 | Auto Sender Rotation | Usage tracking, rotation at 80%, reset cron | Rotation automatic, alert on exhaustion | ~700 |
| 11 | Telegram Bot Core | Admin gate, /start, /addemail, /senders | Bot live, senders added via Telegram | ~1400 |
| 12 | Bot Projects | /newproject, /setotp, /assignsender, /projects | Projects fully configurable via Telegram | ~1200 |
| 13 | Bot Keys + Logs | /genkey, /keys, /revokekey, /testkey, /logs | Full admin workflow through Telegram | ~1100 |
| 14 | JS + Python SDKs | mailguard-js (npm) + mailguard-py (PyPI) | Both SDKs: 3-line integration, tests pass | ~3200 |
| 15 | Tests + CI + Hardening | Full pytest, bandit, mypy, CI, SECURITY.md | All tests green, 12-point audit passed | ~2800 |

| LINE COUNT | Total estimated: 28,500 lines across 15 parts. Includes application code, tests, both SDKs, SQL migrations, Dockerfiles, CI config, and documentation. Each part stays under ~2,000 lines so no session overflows GitHub Copilot's context window. |
| --- | --- |

# Section 0 — Shared Context (Paste into Every Session)

Paste this entire section at the top of every agent chat before the part-specific instructions.

## 0.1 Project Identity

Project : MailGuard OSS — Maximum MVP Language : Python 3.12 Framework : FastAPI + Uvicorn Queue worker : ARQ (async, Redis-backed) Bot : python-telegram-bot v20 Database : Supabase PostgreSQL (SERVICE ROLE KEY only, never anon) Cache/Queue : Upstash Redis (rediss:// TLS URL) Encryption : AES-256-GCM ¦ ENCRYPTION_KEY = 64 hex chars = 32 bytes OTP hashing : bcrypt cost 10, constant-time compare Email hashing: HMAC-SHA256 (emails NEVER stored plaintext) API keys : secrets.token_hex(32), SHA-256 hash stored only JWT : HS256, 10-min expiry, unique jti per token Magic links : secrets.token_urlsafe(32), 15-min expiry, single-use Webhooks : HMAC-SHA256 signed, 3-retry exponential backoff Hosting : Railway (3 services: api, worker, bot) SDKs : mailguard-js (npm) + mailguard-py (PyPI)

## 0.2 Repo Layout

mailguard/ ├── apps/ │ ├── api/ main.py, routes/, middleware/, schemas.py │ ├── worker/ main.py, tasks/ │ └── bot/ main.py, commands/, wizards/ ├── core/ config.py, crypto.py, db.py, otp.py, magic.py, │ smtp.py, templates.py, sender_rotation.py, │ webhooks.py, jwt_utils.py, redis_client.py ├── sdks/ │ ├── js/ src/, dist/, package.json, README.md │ └── python/ mailguard/, pyproject.toml, README.md ├── db/migrations/ 001–007 plain SQL ├── tests/ unit/, integration/, conftest.py ├── requirements.txt ├── railway.toml ├── docker-compose.yml ├── .env.example ├── HANDOFF.md └── SECURITY.md

## 0.3 Non-Negotiable Security Rules

| NEVER BREAK | 1 Use SUPABASE_SERVICE_ROLE_KEY server-side. Never the anon key. 2 ENCRYPTION_KEY = exactly 64 hex chars. Pydantic validates at startup. 3 SMTP password: decrypt in-memory, discard immediately, never log. 4 Emails: always HMAC-SHA256 hashed. Plaintext never written to DB. 5 API keys: SHA-256 hash stored only. Plaintext shown once then discarded. 6 OTPs: bcrypt cost 10, constant-time compare, invalidated on first verify. 7 Magic links: single-use, 15-min expiry, token_urlsafe(32). 8 Webhooks: HMAC-SHA256 signed, receiver verifies before processing. |
| --- | --- |

## 0.4 HANDOFF.md Schema

# HANDOFF — Part [N] of 15 — [Name] ## Completed this session ## Current working state ## Env vars introduced ## Database state ## Decisions & known issues ## Next agent must do FIRST

PART 01 of 15 Repo + Config + DB Monorepo skeleton, Pydantic v2 settings, 7 SQL migrations

| Est. Lines ~800 | New Files 12 | HANDOFF.md Required |
| --- | --- | --- |

## Goal

End state: repo structure exists, all 7 tables live in Supabase, Pydantic settings validates everything on import, docker-compose starts cleanly.

## Files to Create

| File path | Purpose | ~Lines |
| --- | --- | --- |
| requirements.txt | All Python dependencies for all services + SDKs | ~60 |
| core/config.py | Pydantic v2 BaseSettings with all validators | ~90 |
| .env.example | Every env var with generation command | ~40 |
| db/migrations/001–007.sql | All 7 migration files | ~220 |
| docker-compose.yml | api + worker + bot + redis for local dev | ~80 |
| railway.toml | 3 Railway services: api, worker, bot | ~30 |
| apps/api/__init__.py | Empty package init | ~1 |
| apps/worker/__init__.py | Empty package init | ~1 |
| apps/bot/__init__.py | Empty package init | ~1 |
| core/__init__.py | Empty package init | ~1 |
| tests/__init__.py | Empty package init | ~1 |
| HANDOFF.md | Written at end of session | — |

## core/config.py

from pydantic_settings import BaseSettings from pydantic import field_validator from typing import List class Settings(BaseSettings): SUPABASE_URL: str SUPABASE_SERVICE_ROLE_KEY: str # SERVICE ROLE — never anon key REDIS_URL: str # must start with rediss:// ENCRYPTION_KEY: str # 64 hex chars = 32 bytes JWT_SECRET: str # min 64 chars JWT_EXPIRY_MINUTES: int = 10 MAGIC_LINK_EXPIRY_MINUTES: int = 15 TELEGRAM_BOT_TOKEN: str TELEGRAM_ADMIN_UID: int ENV: str = 'production' PORT: int = 3000 ALLOWED_ORIGINS: List[str] = [] INTERNAL_API_URL: str = '' ROTATION_THRESHOLD: float = 0.80 @field_validator('ENCRYPTION_KEY') @classmethod def check_enc_key(cls, v: str) -> str: if len(v) != 64: raise ValueError(f'ENCRYPTION_KEY must be 64 hex chars, got {len(v)}') bytes.fromhex(v) # raises ValueError if not valid hex return v @field_validator('JWT_SECRET') @classmethod def check_jwt_secret(cls, v: str) -> str: if len(v) < 64: raise ValueError('JWT_SECRET min 64 chars') return v class Config: env_file = '.env' settings = Settings() # raises at startup if any var wrong/missing

## 7 Migration Files

| File | Table | Key Columns |
| --- | --- | --- |
| 001_sender_emails.sql | sender_emails | id, email_address, provider, smtp_host, smtp_port, app_password_enc, daily_limit, daily_sent, last_reset_at, is_active |
| 002_projects.sql | projects | id, name, slug, sender_email_id, otp_length, otp_expiry_seconds, otp_max_attempts, template columns, rate_limit_per_hour |
| 003_api_keys.sql | api_keys | id, project_id, key_hash, key_prefix, label, is_sandbox, is_active, last_used_at |
| 004_otp_records.sql | otp_records | id, project_id, email_hash, otp_hash, purpose, attempt_count, otp_max_attempts, is_verified, is_invalidated, expires_at |
| 005_magic_links.sql | magic_links | id, project_id, email_hash, token_hash, purpose, redirect_url, is_used, expires_at |
| 006_webhooks.sql | webhooks | id, project_id, url, secret_enc, events (text[]), is_active, failure_count, last_triggered_at |
| 007_email_logs.sql | email_logs | id, project_id, sender_id, recipient_hash, purpose, type (otp¦magic), status, error_detail, sent_at |

## Key Generation Commands

# ENCRYPTION_KEY — run in terminal, paste output into Railway python -c "import secrets; print(secrets.token_hex(32))" # JWT_SECRET python -c "import secrets; print(secrets.token_hex(64))" # Verify before use python -c "k='YOUR_KEY'; assert len(k)==64; bytes.fromhex(k); print('OK — 32 bytes')"

## Handoff — Write HANDOFF.md Before Closing

| REQUIRED | Part 01 is NOT complete until HANDOFF.md is written. The next agent reads this file first. |
| --- | --- |

# HANDOFF — Part 01 of 15 ## Files created / modified # List every file with one-line description ## What works right now # Tested commands / endpoints ## What is NOT built yet # Explicit scope for future parts ## Env vars introduced # VAR_NAME=format_or_generation_command ## DB state # Migrations run, schema changes ## Decisions made # Shortcuts, tradeoffs ## Next agent: do these first # Ordered prerequisite checklist

### Verify Before Writing HANDOFF.md

- SELECT table_name FROM information_schema.tables WHERE table_schema='public' — shows all 7 tables

- python -c 'from core.config import settings; print(settings.ENV)' — no error

- docker-compose up starts without errors

PART 02 of 15 FastAPI App Shell App factory, security middleware, CORS, /health, Dockerfiles, Railway deploy, CI

| Est. Lines ~900 | New Files 10 | HANDOFF.md Required |
| --- | --- | --- |

## Goal

End state: FastAPI deploys to Railway, /health returns 200 checking both Supabase and Redis, GitHub Actions runs ruff + mypy + pytest on every push.

## Files to Create

| File path | Purpose | ~Lines |
| --- | --- | --- |
| apps/api/main.py | FastAPI factory: middleware, CORS, router registration | ~90 |
| apps/api/routes/health.py | /health checking Supabase + Redis connectivity | ~50 |
| apps/api/middleware/security.py | SecureHeaders + request ID injection | ~40 |
| apps/api/middleware/__init__.py | Empty | ~1 |
| apps/api/routes/__init__.py | Empty | ~1 |
| apps/api/Dockerfile | python:3.12-slim, non-root user, uvicorn CMD | ~20 |
| apps/worker/Dockerfile | Same pattern, arq CMD | ~20 |
| apps/bot/Dockerfile | Same pattern, python bot CMD | ~20 |
| .github/workflows/ci.yml | ruff + mypy + pytest, Railway deploy on main | ~60 |
| tests/unit/__init__.py | Empty | ~1 |

## apps/api/main.py

from fastapi import FastAPI, Request from fastapi.middleware.cors import CORSMiddleware from secure import SecureHeaders from core.config import settings from apps.api.routes import health import uuid, time def create_app() -> FastAPI: app = FastAPI( title='MailGuard OSS', version='1.0.0', docs_url='/docs' if settings.ENV == 'development' else None, ) app.add_middleware(CORSMiddleware, allow_origins=settings.ALLOWED_ORIGINS, # never ['*'] allow_credentials=True, allow_methods=['GET','POST','DELETE'], allow_headers=['Authorization','Content-Type','X-Request-ID'], ) secure = SecureHeaders() @app.middleware('http') async def request_middleware(request: Request, call_next): rid = str(uuid.uuid4()) t = time.monotonic() resp = await call_next(request) secure.fastapi(resp) resp.headers['X-Request-ID'] = rid resp.headers['X-Response-Time'] = f'{(time.monotonic()-t)*1000:.1f}ms' return resp app.include_router(health.router, tags=['System']) return app app = create_app()

## Dockerfile Pattern (All 3 Services)

FROM python:3.12-slim WORKDIR /app COPY requirements.txt . RUN pip install --no-cache-dir -r requirements.txt COPY . . RUN adduser --disabled-password --gecos '' appuser \ && chown -R appuser:appuser /app USER appuser EXPOSE 3000 # API: CMD ["uvicorn","apps.api.main:app","--host","0.0.0.0","--port","3000"] # Worker: CMD ["arq","apps.worker.main.WorkerSettings"] # Bot: CMD ["python","-m","apps.bot.main"]

## Handoff — Write HANDOFF.md Before Closing

| REQUIRED | Part 02 is NOT complete until HANDOFF.md is written. The next agent reads this file first. |
| --- | --- |

# HANDOFF — Part 02 of 15 ## Files created / modified # List every file with one-line description ## What works right now # Tested commands / endpoints ## What is NOT built yet # Explicit scope for future parts ## Env vars introduced # VAR_NAME=format_or_generation_command ## DB state # Migrations run, schema changes ## Decisions made # Shortcuts, tradeoffs ## Next agent: do these first # Ordered prerequisite checklist

### Verify Before Writing HANDOFF.md

- Railway api service deployed — /health returns {status:ok,db:true,redis:true}

- GitHub Actions CI passes on a test push

- curl -I /health shows X-Frame-Options and X-Content-Type-Options

- All 3 Dockerfiles build locally without errors

PART 03 of 15 Crypto + DB Layer AES-256-GCM, HMAC-SHA256 email hashing, typed Supabase helpers, unit tests

| Est. Lines ~700 | New Files 5 | HANDOFF.md Required |
| --- | --- | --- |

## Goal

End state: core/crypto.py and core/db.py complete. Encryption round-trips pass. Email hashing is deterministic. All 7 Supabase table helpers implemented.

## Files to Create

| File path | Purpose | ~Lines |
| --- | --- | --- |
| core/crypto.py | AES-256-GCM encrypt/decrypt + HMAC email hash | ~80 |
| core/db.py | Supabase client + typed helpers for all 7 tables | ~280 |
| core/redis_client.py | Async Redis connection pool | ~30 |
| tests/unit/test_crypto.py | Round-trip, tamper detect, wrong key, HMAC tests | ~120 |
| tests/unit/test_db.py | Integration tests against live Supabase | ~150 |

## core/crypto.py

import os, hmac as _hmac, hashlib from cryptography.hazmat.primitives.ciphers.aead import AESGCM from core.config import settings def _key() -> bytes: return bytes.fromhex(settings.ENCRYPTION_KEY) # always 32 bytes def encrypt(plaintext: str) -> str: iv = os.urandom(12) # 96-bit nonce, fresh every call ct = AESGCM(_key()).encrypt(iv, plaintext.encode('utf-8'), None) return (iv + ct).hex() # store as hex(iv + ciphertext + tag) def decrypt(hex_data: str) -> str: raw = bytes.fromhex(hex_data) iv, ct = raw[:12], raw[12:] return AESGCM(_key()).decrypt(iv, ct, None).decode('utf-8') def hmac_email(email: str) -> str: secret = settings.ENCRYPTION_KEY[:32].encode('utf-8') return _hmac.new(secret, email.strip().lower().encode('utf-8'), hashlib.sha256).hexdigest() def sha256_hex(value: str) -> str: return hashlib.sha256(value.encode('utf-8')).hexdigest()

## Handoff — Write HANDOFF.md Before Closing

| REQUIRED | Part 03 is NOT complete until HANDOFF.md is written. The next agent reads this file first. |
| --- | --- |

# HANDOFF — Part 03 of 15 ## Files created / modified # List every file with one-line description ## What works right now # Tested commands / endpoints ## What is NOT built yet # Explicit scope for future parts ## Env vars introduced # VAR_NAME=format_or_generation_command ## DB state # Migrations run, schema changes ## Decisions made # Shortcuts, tradeoffs ## Next agent: do these first # Ordered prerequisite checklist

### Verify Before Writing HANDOFF.md

- pytest tests/unit/test_crypto.py — all pass including tamper detection

- hmac_email('Test@Email.COM') == hmac_email('test@email.com')

- encrypt → decrypt round-trip on 50 random strings

- decrypt with wrong key raises InvalidTag

- All db.py helpers implemented (no pass stubs remaining)

PART 04 of 15 OTP Engine Generate, hash, verify, expire, lock, purge — full lifecycle with tests

| Est. Lines ~900 | New Files 5 | HANDOFF.md Required |
| --- | --- | --- |

## Goal

End state: core/otp.py covers the entire OTP lifecycle. All 6 edge cases tested. JWT utils complete.

## Files to Create

| File path | Purpose | ~Lines |
| --- | --- | --- |
| core/otp.py | Full OTP lifecycle: generate, save, verify, invalidate | ~180 |
| core/jwt_utils.py | issue_jwt, verify_jwt — HS256, 10-min expiry, jti | ~70 |
| apps/worker/tasks/purge.py | Purge expired OTP + magic records every 15 min | ~60 |
| tests/unit/test_otp.py | All 6 edge cases + attempt counter tests | ~180 |
| tests/unit/test_jwt.py | Issue, verify, expired, tampered | ~80 |

## core/otp.py

import secrets, bcrypt from datetime import datetime, timedelta, timezone from core.db import insert_otp, get_active_otp, increment_otp_attempts, invalidate_otp from core.crypto import hmac_email UTC = timezone.utc def generate_otp(length: int = 6) -> str: return str(secrets.randbelow(10 ** length)).zfill(length) def hash_otp(otp: str) -> str: return bcrypt.hashpw(otp.encode(), bcrypt.gensalt(rounds=10)).decode() def verify_otp_hash(plain: str, hashed: str) -> bool: return bcrypt.checkpw(plain.encode(), hashed.encode()) # constant-time def save_otp(project_id,email,otp,purpose,expiry_secs,max_att=5) -> str: rec = insert_otp({ 'project_id': project_id, 'email_hash': hmac_email(email), 'otp_hash': hash_otp(otp), 'purpose': purpose, 'otp_max_attempts': max_att, 'expires_at': (datetime.now(UTC)+timedelta(seconds=expiry_secs)).isoformat(), }) return rec['id'] def verify_and_consume(project_id, email, submitted) -> dict: row = get_active_otp(project_id, hmac_email(email)) if not row: return {'verified':False,'error':'otp_expired'} max_att = row.get('otp_max_attempts',5) if row['attempt_count'] >= max_att: return {'verified':False,'error':'account_locked'} new_count = row['attempt_count'] + 1 increment_otp_attempts(row['id'], new_count) # before check — no timing oracle if not verify_otp_hash(submitted, row['otp_hash']): remaining = max(0, max_att - new_count) return {'verified':False,'error':'invalid_code','attempts_remaining':remaining} invalidate_otp(row['id']) return {'verified':True,'otp_id':row['id']}

## OTP Edge Cases — All 6 Must Pass

| Test | Condition | Expected result |
| --- | --- | --- |
| Expired | expires_at in the past | error: otp_expired |
| Already used | is_invalidated = True | error: otp_expired |
| Wrong code | wrong 6-digit string | error: invalid_code, attempts_remaining: N |
| Max attempts | attempt_count >= max_attempts | error: account_locked |
| Correct | right OTP, first attempt | verified: True, row invalidated |
| Reuse after OK | correct OTP submitted again | error: otp_expired |

## Handoff — Write HANDOFF.md Before Closing

| REQUIRED | Part 04 is NOT complete until HANDOFF.md is written. The next agent reads this file first. |
| --- | --- |

# HANDOFF — Part 04 of 15 ## Files created / modified # List every file with one-line description ## What works right now # Tested commands / endpoints ## What is NOT built yet # Explicit scope for future parts ## Env vars introduced # VAR_NAME=format_or_generation_command ## DB state # Migrations run, schema changes ## Decisions made # Shortcuts, tradeoffs ## Next agent: do these first # Ordered prerequisite checklist

### Verify Before Writing HANDOFF.md

- pytest tests/unit/test_otp.py — all 6 edge cases pass

- OTP cannot be verified twice

- Attempt counter increments before hash check

- pytest tests/unit/test_jwt.py — all pass

PART 05 of 15 Auth + Rate Limiting API key gen/validate, sandbox block, 5-tier Redis sliding window

| Est. Lines ~1000 | New Files 5 | HANDOFF.md Required |
| --- | --- | --- |

## Goal

End state: every API route protected. Sandbox keys blocked in production. All 5 rate-limit tiers enforced.

## Files to Create

| File path | Purpose | ~Lines |
| --- | --- | --- |
| core/api_keys.py | generate, validate, revoke API keys | ~90 |
| apps/api/middleware/auth.py | FastAPI Depends — extract + validate Bearer token | ~70 |
| apps/api/middleware/rate_limit.py | 5-tier Redis sliding window, raises 429 | ~140 |
| tests/unit/test_api_keys.py | generate, hash match, sandbox block, revoke | ~100 |
| tests/unit/test_rate_limit.py | Each tier fires 429 at threshold | ~120 |

## core/api_keys.py

import secrets, hashlib from core.db import get_key_by_hash, create_api_key, touch_api_key from core.config import settings from fastapi import HTTPException def generate_api_key(project_id,label,is_sandbox=False) -> tuple[str,str]: prefix = 'mg_test' if is_sandbox else 'mg_live' raw = secrets.token_hex(32) # 256-bit key = f'{prefix}_{raw}' prefix_id = key[:16] key_hash = hashlib.sha256(key.encode()).hexdigest() create_api_key({'project_id':project_id,'key_hash':key_hash, 'key_prefix':prefix_id,'label':label,'is_sandbox':is_sandbox}) return key, prefix_id def validate_key_or_raise(key: str) -> dict: if settings.ENV == 'production' and key.startswith('mg_test_'): raise HTTPException(403,detail={'error':'sandbox_key_in_production'}) row = get_key_by_hash(hashlib.sha256(key.encode()).hexdigest()) if not row or not row['is_active']: raise HTTPException(401,detail={'error':'invalid_api_key'}) touch_api_key(row['id']) return row

## 5 Rate Limit Tiers

| Tier | Redis Key Pattern | Limit | Window |
| --- | --- | --- | --- |
| Per email + project | rl:email:{project_id}:{email_hash} | 10 OTPs | 1 hour |
| Per API key | rl:key:{key_id} | 1,000 req | 1 hour |
| Per IP address | rl:ip:{ip_address} | 100 req | 15 min |
| Project daily | rl:proj:{project_id}:daily | 10,000 OTPs | 24 hours |
| SMTP sender daily | rl:smtp:{sender_id}:daily | 500 emails | 24 hours |

## Handoff — Write HANDOFF.md Before Closing

| REQUIRED | Part 05 is NOT complete until HANDOFF.md is written. The next agent reads this file first. |
| --- | --- |

# HANDOFF — Part 05 of 15 ## Files created / modified # List every file with one-line description ## What works right now # Tested commands / endpoints ## What is NOT built yet # Explicit scope for future parts ## Env vars introduced # VAR_NAME=format_or_generation_command ## DB state # Migrations run, schema changes ## Decisions made # Shortcuts, tradeoffs ## Next agent: do these first # Ordered prerequisite checklist

### Verify Before Writing HANDOFF.md

- curl without Authorization — 401

- mg_test_ key against production ENV — 403

- 11th request within 1 hour same email — 429

- Valid key: last_used_at updated in DB

PART 06 of 15 SMTP + Worker aiosmtplib, ARQ queue, Jinja2 templates, 3-retry + DLQ, sender usage tracking

| Est. Lines ~1100 | New Files 7 | HANDOFF.md Required |
| --- | --- | --- |

## Goal

End state: emails dispatched via aiosmtplib. ARQ retries 3 times with exponential backoff. Dead-letter fires Telegram alert. Sender daily usage tracked.

## Files to Create

| File path | Purpose | ~Lines |
| --- | --- | --- |
| core/smtp.py | aiosmtplib wrapper — decrypt in-memory, send, log result | ~110 |
| core/templates.py | Jinja2 renderer for OTP + magic link templates | ~80 |
| apps/worker/main.py | ARQ WorkerSettings, cron jobs, Redis pool | ~80 |
| apps/worker/tasks/send_email.py | Email dispatch task with retry + DLQ alert | ~120 |
| apps/worker/tasks/purge.py | Purge expired OTP/magic records every 15 min | ~60 |
| apps/worker/tasks/reset_senders.py | Reset daily_sent=0 at midnight UTC | ~40 |
| tests/unit/test_smtp.py | Mock SMTP tests — no real email sent in CI | ~120 |

## core/smtp.py — Credential Security

import aiosmtplib from email.mime.text import MIMEText from email.mime.multipart import MIMEMultipart from core.crypto import decrypt from core.db import update_sender_usage, insert_log from core.crypto import hmac_email async def send_email(sender_row,to_email,subject,body,html=False): password = None try: password = decrypt(sender_row['app_password_enc']) # in-memory only msg = MIMEMultipart('alternative') if html else MIMEText(body,'plain') msg['Subject'] = subject msg['From'] = f"{sender_row['display_name']} <{sender_row['email_address']}>" msg['To'] = to_email if html: msg.attach(MIMEText(body,'html')) await aiosmtplib.send(msg, hostname=sender_row['smtp_host'], port=sender_row['smtp_port'], username=sender_row['email_address'], password=password, use_tls=True) update_sender_usage(sender_row['id'],increment=1) insert_log({'status':'sent','recipient_hash':hmac_email(to_email)}) except Exception as e: insert_log({'status':'failed','error_detail':str(e)[:500]}) raise finally: password = None # discard always, even on exception

## Handoff — Write HANDOFF.md Before Closing

| REQUIRED | Part 06 is NOT complete until HANDOFF.md is written. The next agent reads this file first. |
| --- | --- |

# HANDOFF — Part 06 of 15 ## Files created / modified # List every file with one-line description ## What works right now # Tested commands / endpoints ## What is NOT built yet # Explicit scope for future parts ## Env vars introduced # VAR_NAME=format_or_generation_command ## DB state # Migrations run, schema changes ## Decisions made # Shortcuts, tradeoffs ## Next agent: do these first # Ordered prerequisite checklist

### Verify Before Writing HANDOFF.md

- Email delivered to real inbox using test credentials

- ARQ picks up queued job within 3 seconds

- 3rd failure triggers Telegram alert

- grep -i password on worker stdout — zero matches

- Purge cron removes expired test rows

PART 07 of 15 OTP REST Endpoints /otp/send, /otp/verify, anti-timing delay, all 9 HTTP error codes

| Est. Lines ~900 | New Files 5 | HANDOFF.md Required |
| --- | --- | --- |

## Goal

End state: both OTP endpoints live and integration-tested. Anti-enumeration delay enforced. All 9 status codes return the correct shape.

## Files to Create

| File path | Purpose | ~Lines |
| --- | --- | --- |
| apps/api/routes/otp.py | POST /otp/send + /otp/verify with full validation | ~170 |
| apps/api/schemas.py | All Pydantic request + response models | ~100 |
| tests/integration/test_otp_routes.py | httpx TestClient — all 9 status codes | ~200 |

## Anti-Enumeration Pattern

SEND_FLOOR = 0.200 # 200ms minimum response time @router.post('/api/v1/otp/send') async def send_otp(body, key_row=Depends(require_api_key)): start = time.monotonic() result = await _process_send(body, key_row) # real work elapsed = time.monotonic() - start if elapsed < SEND_FLOOR: await asyncio.sleep(SEND_FLOOR - elapsed) # pad to floor return result

## All 9 HTTP Status Codes

| Code | Error key | When |
| --- | --- | --- |
| 200 | verified: true | Correct OTP — JWT returned |
| 400 | invalid_code | Wrong OTP, attempts decremented |
| 401 | invalid_api_key | Missing or revoked API key |
| 403 | sandbox_key_in_prod | mg_test_ key in production ENV |
| 410 | otp_expired | OTP past expiry or already used |
| 422 | invalid_email | Malformed email address |
| 423 | account_locked | Max attempts reached |
| 429 | rate_limit_exceeded | Sliding window exceeded |
| 503 | service_unavailable | DB or Redis unreachable |

## Handoff — Write HANDOFF.md Before Closing

| REQUIRED | Part 07 is NOT complete until HANDOFF.md is written. The next agent reads this file first. |
| --- | --- |

# HANDOFF — Part 07 of 15 ## Files created / modified # List every file with one-line description ## What works right now # Tested commands / endpoints ## What is NOT built yet # Explicit scope for future parts ## Env vars introduced # VAR_NAME=format_or_generation_command ## DB state # Migrations run, schema changes ## Decisions made # Shortcuts, tradeoffs ## Next agent: do these first # Ordered prerequisite checklist

### Verify Before Writing HANDOFF.md

- pytest tests/integration/test_otp_routes.py — all 9 codes return correct shape

- time curl /api/v1/otp/send with fake email — response >= 200ms

- Verify correct OTP then verify again — second returns 410

- JWT exp − iat == 600 seconds

PART 08 of 15 Magic Link Auth /magic/send, /magic/verify, single-use tokens, JWT issue, full tests

| Est. Lines ~900 | New Files 5 | HANDOFF.md Required |
| --- | --- | --- |

## Goal

End state: magic links generate, email, verify single-use, and issue a JWT. Identical security model to OTP but passwordless via email link.

## Files to Create

| File path | Purpose | ~Lines |
| --- | --- | --- |
| core/magic.py | generate_magic_token, save, verify_and_consume | ~120 |
| apps/api/routes/magic.py | /magic/send and /magic/verify endpoints | ~130 |
| tests/unit/test_magic.py | Expired, used, wrong, correct, reuse edge cases | ~150 |
| tests/integration/test_magic_routes.py | Full API flow including JWT response | ~130 |

## core/magic.py

import secrets from datetime import datetime, timedelta, timezone from core.db import insert_magic_link, get_active_magic_link, consume_magic_link from core.crypto import hmac_email, sha256_hex from core.config import settings UTC = timezone.utc def save_magic_link(project_id,email,purpose,redirect_url='') -> str: token = secrets.token_urlsafe(32) # 256-bit URL-safe expiry = settings.MAGIC_LINK_EXPIRY_MINUTES insert_magic_link({ 'project_id': project_id, 'email_hash': hmac_email(email), 'token_hash': sha256_hex(token), 'purpose': purpose, 'redirect_url': redirect_url, 'expires_at': (datetime.now(UTC)+timedelta(minutes=expiry)).isoformat(), }) return token # plaintext — embed in email, never store def verify_and_consume_magic(submitted_token: str) -> dict: row = get_active_magic_link(sha256_hex(submitted_token)) if not row: return {'verified':False,'error':'invalid_or_expired_token'} consume_magic_link(row['id']) # mark is_used=True immediately return {'verified':True,'project_id':row['project_id']}

## Handoff — Write HANDOFF.md Before Closing

| REQUIRED | Part 08 is NOT complete until HANDOFF.md is written. The next agent reads this file first. |
| --- | --- |

# HANDOFF — Part 08 of 15 ## Files created / modified # List every file with one-line description ## What works right now # Tested commands / endpoints ## What is NOT built yet # Explicit scope for future parts ## Env vars introduced # VAR_NAME=format_or_generation_command ## DB state # Migrations run, schema changes ## Decisions made # Shortcuts, tradeoffs ## Next agent: do these first # Ordered prerequisite checklist

### Verify Before Writing HANDOFF.md

- Magic link in email opens redirect_url?token=...

- POST /magic/verify with correct token returns JWT

- Second verify with same token returns 400

- Token expired after MAGIC_LINK_EXPIRY_MINUTES

PART 09 of 15 Webhooks CRUD endpoints, HMAC signing, delivery worker, 3-retry, event emission

| Est. Lines ~1100 | New Files 6 | HANDOFF.md Required |
| --- | --- | --- |

## Goal

End state: developers register webhook URLs per project. Events fire on otp.verified, magic.verified, email.bounced. Each delivery HMAC-signed. 3-retry exponential backoff.

## Files to Create

| File path | Purpose | ~Lines |
| --- | --- | --- |
| core/webhooks.py | HMAC signing, event builder, async dispatch | ~100 |
| apps/api/routes/webhooks.py | CRUD: register, list, delete | ~130 |
| apps/worker/tasks/webhook_delivery.py | Delivery task + retry + failure count | ~120 |
| tests/unit/test_webhooks.py | Signature, tamper detect, payload shape | ~100 |
| tests/integration/test_webhook_routes.py | Register, trigger, receipt verify | ~130 |

## Webhook Events

| Event | Fired When | Payload Fields |
| --- | --- | --- |
| otp.verified | OTP code verified OK | event, project_id, email_hash, purpose, verified_at |
| magic.verified | Magic link clicked + verified | event, project_id, email_hash, purpose, verified_at |
| email.bounced | SMTP fails after 3 retries | event, project_id, email_hash, error, failed_at |
| key.created | New API key generated | event, project_id, key_prefix, label, created_at |

## HMAC Signing

import hmac, hashlib, json, time from core.crypto import decrypt def sign_payload(secret: str, payload_bytes: bytes) -> str: return hmac.new(secret.encode(),payload_bytes,hashlib.sha256).hexdigest() async def fire_event(project_id,event,data): webhooks = get_project_webhooks(project_id, event) if not webhooks: return payload_bytes = json.dumps({ 'event':project_id,'timestamp':time.time(),'data':data },separators=(',',':')).encode() for wh in webhooks: secret = decrypt(wh['secret_enc']) # in-memory sig = sign_payload(secret, payload_bytes) secret = None # discard await pool.enqueue_job('webhook_delivery_task',{ 'webhook_id':wh['id'],'url':wh['url'], 'payload':payload_bytes.hex(),'signature':sig, })

## Handoff — Write HANDOFF.md Before Closing

| REQUIRED | Part 09 is NOT complete until HANDOFF.md is written. The next agent reads this file first. |
| --- | --- |

# HANDOFF — Part 09 of 15 ## Files created / modified # List every file with one-line description ## What works right now # Tested commands / endpoints ## What is NOT built yet # Explicit scope for future parts ## Env vars introduced # VAR_NAME=format_or_generation_command ## DB state # Migrations run, schema changes ## Decisions made # Shortcuts, tradeoffs ## Next agent: do these first # Ordered prerequisite checklist

### Verify Before Writing HANDOFF.md

- Register webhook, trigger OTP verify — URL receives POST within 5s

- X-MailGuard-Signature header matches expected HMAC

- 3rd delivery failure increments failure_count in DB

- DELETE /webhooks/:id stops further deliveries

PART 10 of 15 Auto Sender Rotation Usage tracking, rotation at 80%, reset cron, exhaustion Telegram alert

| Est. Lines ~700 | New Files 4 | HANDOFF.md Required |
| --- | --- | --- |

## Goal

End state: when a sender hits 80% of daily limit, system automatically rotates to next available sender. Telegram alert fires if all exhausted.

## Files to Create

| File path | Purpose | ~Lines |
| --- | --- | --- |
| core/sender_rotation.py | get_best_sender, rotation logic, exhaustion detect | ~120 |
| apps/worker/tasks/reset_senders.py | Reset daily_sent=0 at midnight UTC | ~40 |
| tests/unit/test_rotation.py | Best sender, rotate at threshold, exhaustion | ~120 |

## core/sender_rotation.py

from core.db import get_active_senders from core.config import settings from typing import Optional def get_best_sender(project_sender_id=None) -> Optional[dict]: senders = get_active_senders() threshold = settings.ROTATION_THRESHOLD # 0.80 def available(s) -> bool: used = s.get('daily_sent', 0) limit = s.get('daily_limit', 500) return limit > 0 and (used / limit) < threshold if project_sender_id: assigned = next((s for s in senders if s['id']==project_sender_id),None) if assigned and available(assigned): return assigned avail = [s for s in senders if available(s)] if avail: return avail[0] # All exhausted — caller must queue for retry after midnight return None

## Handoff — Write HANDOFF.md Before Closing

| REQUIRED | Part 10 is NOT complete until HANDOFF.md is written. The next agent reads this file first. |
| --- | --- |

# HANDOFF — Part 10 of 15 ## Files created / modified # List every file with one-line description ## What works right now # Tested commands / endpoints ## What is NOT built yet # Explicit scope for future parts ## Env vars introduced # VAR_NAME=format_or_generation_command ## DB state # Migrations run, schema changes ## Decisions made # Shortcuts, tradeoffs ## Next agent: do these first # Ordered prerequisite checklist

### Verify Before Writing HANDOFF.md

- pytest tests/unit/test_rotation.py — all pass

- Set daily_sent=400 on sender — next email uses different sender

- Reset cron fires and sets daily_sent=0 for all senders

- Telegram alert fires when all senders exhausted

PART 11 of 15 Telegram Bot Core Admin gate, /start, /addemail wizard, session persistence, /senders commands

| Est. Lines ~1400 | New Files 8 | HANDOFF.md Required |
| --- | --- | --- |

## Goal

End state: bot live on Railway. Non-admin messages silently dropped. /start shows full system status. /addemail saves encrypted SMTP credentials after live SMTP verification.

## Files to Create

| File path | Purpose | ~Lines |
| --- | --- | --- |
| apps/bot/main.py | Application factory, admin gate, handler registration | ~90 |
| apps/bot/middleware/admin_gate.py | Silent reject for non-admin UIDs | ~30 |
| apps/bot/session.py | Session backed by bot_sessions Supabase table | ~60 |
| apps/bot/commands/start.py | /start — system status with inline buttons | ~100 |
| apps/bot/commands/senders.py | /senders, /testsender, /removesender | ~130 |
| apps/bot/wizards/add_email.py | 2-step wizard: email address → app password | ~180 |
| apps/bot/utils.py | Telegram message formatting helpers | ~60 |
| tests/unit/test_admin_gate.py | Non-admin drop, admin pass-through | ~60 |

## Admin Gate

async def admin_gate_middleware(update, context, next_handler): uid = update.effective_user.id if update.effective_user else None if uid != settings.TELEGRAM_ADMIN_UID: return # silent — no reply, no log of the UID await next_handler(update, context)

## Provider Auto-Detection

| Email domain | SMTP host | Port |
| --- | --- | --- |
| @gmail.com | smtp.gmail.com | 465 |
| @outlook.com/@hotmail | smtp.office365.com | 587 |
| @yahoo.com | smtp.mail.yahoo.com | 465 |
| @zoho.com | smtp.zoho.com | 465 |
| Custom / cPanel | Prompt user for host | 465 |

## Handoff — Write HANDOFF.md Before Closing

| REQUIRED | Part 11 is NOT complete until HANDOFF.md is written. The next agent reads this file first. |
| --- | --- |

# HANDOFF — Part 11 of 15 ## Files created / modified # List every file with one-line description ## What works right now # Tested commands / endpoints ## What is NOT built yet # Explicit scope for future parts ## Env vars introduced # VAR_NAME=format_or_generation_command ## DB state # Migrations run, schema changes ## Decisions made # Shortcuts, tradeoffs ## Next agent: do these first # Ordered prerequisite checklist

### Verify Before Writing HANDOFF.md

- Message from non-admin account — no reply sent

- /start shows correct DB + Redis + API status

- /addemail completes — row in sender_emails with encrypted password

- Test email delivered during /addemail wizard

- /senders lists all configured senders with daily usage %

PART 12 of 15 Telegram Bot — Projects /newproject, /projects, /setotp, /assignsender, /addwebhook

| Est. Lines ~1200 | New Files 4 | HANDOFF.md Required |
| --- | --- | --- |

## Goal

End state: full project lifecycle manageable via Telegram. Create projects, assign senders, configure OTP templates, manage webhooks.

## Files to Create

| File path | Purpose | ~Lines |
| --- | --- | --- |
| apps/bot/commands/projects.py | /newproject, /projects, /deleteproject | ~180 |
| apps/bot/wizards/new_project.py | 8-step wizard: name, slug, sender, OTP config | ~220 |
| apps/bot/wizards/set_otp.py | OTP template wizard with preview | ~180 |
| apps/bot/commands/webhooks_bot.py | /addwebhook, /webhooks, /removewebhook | ~120 |

## /newproject Wizard Steps

| Step | Bot asks | Validation |
| --- | --- | --- |
| 1 | Project name | 1–100 chars |
| 2 | URL slug | lowercase, alphanumeric + hyphens, unique in DB |
| 3 | Sender email | Choose from active senders list |
| 4 | OTP length | Integer in [4, 8] |
| 5 | OTP expiry (secs) | Integer in [60, 3600] |
| 6 | Max attempts | Integer in [3, 10] |
| 7 | Rate limit (OTPs/hr) | Integer in [1, 100] |
| 8 | Confirm | Shows summary, Yes to save / No to cancel |

## OTP Template Placeholders

| Placeholder | Replaced With |
| --- | --- |
| {{otp_code}} | The generated OTP code |
| {{expiry_minutes}} | Expiry in minutes |
| {{project_name}} | Project display name |
| {{purpose}} | Purpose string from the API call |
| {{current_year}} | Current year |

## Handoff — Write HANDOFF.md Before Closing

| REQUIRED | Part 12 is NOT complete until HANDOFF.md is written. The next agent reads this file first. |
| --- | --- |

# HANDOFF — Part 12 of 15 ## Files created / modified # List every file with one-line description ## What works right now # Tested commands / endpoints ## What is NOT built yet # Explicit scope for future parts ## Env vars introduced # VAR_NAME=format_or_generation_command ## DB state # Migrations run, schema changes ## Decisions made # Shortcuts, tradeoffs ## Next agent: do these first # Ordered prerequisite checklist

### Verify Before Writing HANDOFF.md

- /newproject wizard completes — project row correct in DB

- /projects lists all with sender assignment and key count

- /setotp saves template — preview email renders placeholders

- /assignsender changes project sender

- /addwebhook registers URL — test event received

PART 13 of 15 Telegram Bot — Keys + Logs /genkey, /keys, /revokekey, /testkey, /logs — complete admin workflow

| Est. Lines ~1100 | New Files 2 | HANDOFF.md Required |
| --- | --- | --- |

## Goal

End state: complete API key lifecycle and log viewing through Telegram. A developer goes from zero to working integration entirely through the bot.

## Files to Create

| File path | Purpose | ~Lines |
| --- | --- | --- |
| apps/bot/commands/keys.py | /genkey, /keys, /revokekey, /testkey | ~200 |
| apps/bot/commands/logs.py | /logs, /logs <slug>, /logs --failed, /logs --today | ~160 |

## Full Bot Command Reference

| Command | Description | Security note |
| --- | --- | --- |
| /start | System status overview | — |
| /addemail | Add SMTP sender (2-step wizard) | Password AES encrypted |
| /senders | List senders with daily usage % | — |
| /testsender <id> | Send test email from sender | — |
| /removesender <id> | Deactivate sender | — |
| /newproject | Create project (8-step wizard) | — |
| /projects | List projects with status | — |
| /setotp <slug> | Configure OTP email template + preview | — |
| /assignsender <slug> | Change project sender | — |
| /addwebhook <slug> | Register webhook URL | Secret stored encrypted |
| /webhooks <slug> | List webhooks for project | Never shows secret |
| /removewebhook <id> | Delete webhook | — |
| /genkey <slug> | Generate API key | Plaintext shown ONCE |
| /keys <slug> | List active keys (prefix only) | Never shows hash |
| /revokekey <prefix> | Revoke key immediately | Effective instantly |
| /testkey <key> | Send test OTP to admin email | — |
| /logs | Last 20 delivery logs all projects | Shows hash not email |
| /logs <slug> | Last 20 logs for project | — |
| /logs --failed | All failed deliveries | — |
| /logs --today | All deliveries today (UTC) | — |

## /genkey — Show Once Rule

plaintext, prefix = generate_api_key(project_id=project['id'], label=label) await update.message.reply_text( f'Your API key \u2014 shown once, copy now:\n\n' f'`{plaintext}`\n\nPrefix: `{prefix}`', parse_mode='MarkdownV2' ) plaintext = None # explicit discard

## Handoff — Write HANDOFF.md Before Closing

| REQUIRED | Part 13 is NOT complete until HANDOFF.md is written. The next agent reads this file first. |
| --- | --- |

# HANDOFF — Part 13 of 15 ## Files created / modified # List every file with one-line description ## What works right now # Tested commands / endpoints ## What is NOT built yet # Explicit scope for future parts ## Env vars introduced # VAR_NAME=format_or_generation_command ## DB state # Migrations run, schema changes ## Decisions made # Shortcuts, tradeoffs ## Next agent: do these first # Ordered prerequisite checklist

### Verify Before Writing HANDOFF.md

- Full workflow: /addemail → /newproject → /genkey → curl /otp/send → curl /otp/verify

- /revokekey — next API call returns 401

- /logs shows real entries from email_logs

- /testkey sends real OTP to admin inbox

PART 14 of 15 JS + Python SDKs mailguard-js (npm + TypeScript) and mailguard-py (PyPI) — 3-line integration

| Est. Lines ~3200 | New Files 24 | HANDOFF.md Required |
| --- | --- | --- |

## Goal

End state: both SDKs publishable. Developer integrates MailGuard OTP in under 5 minutes with 3 lines of code. Typed errors, retry logic, webhook verification.

## SDK Repo Structure

sdks/ ├── js/ mailguard-js (npm) │ ├── src/ │ │ ├── index.ts MailGuard class + exports │ │ ├── client.ts HTTP client with retry │ │ ├── otp.ts OtpClient: send, verify │ │ ├── magic.ts MagicClient: send, verify │ │ ├── webhooks.ts WebhookClient: verify signature │ │ ├── errors.ts Typed error classes │ │ └── types.ts All TypeScript interfaces │ ├── tests/ │ ├── package.json │ └── README.md └── python/ mailguard-py (PyPI) ├── mailguard/ │ ├── __init__.py Package exports │ ├── client.py MailGuard + AsyncMailGuard │ ├── otp.py OtpClient: send, verify │ ├── magic.py MagicClient: send, verify │ ├── webhooks.py Signature verification │ ├── exceptions.py Typed exception hierarchy │ └── models.py dataclasses for all responses ├── tests/ ├── pyproject.toml └── README.md

## JavaScript SDK — 3-Line Integration

// npm install mailguard-js import { MailGuard } from 'mailguard-js'; const mg = new MailGuard({ apiKey: 'mg_live_your_key' }); // Send OTP await mg.otp.send({ email: 'user@example.com', purpose: 'registration' }); // Verify OTP const r = await mg.otp.verify({ email: 'user@example.com', code: '483920' }); if (r.verified) { /* r.token is a 10-min JWT */ } // Send magic link await mg.magic.send({ email: 'user@example.com', purpose: 'login', redirectUrl: 'https://myapp.com/auth/callback', }); // Verify webhook signature in your handler const valid = mg.webhooks.verify({ payload: req.rawBody, signature: req.headers['x-mailguard-signature'], secret: process.env.WEBHOOK_SECRET, });

## Python SDK — Sync + Async

# pip install mailguard-py from mailguard import MailGuard mg = MailGuard(api_key='mg_live_your_key') # Send + verify OTP mg.otp.send(email='user@example.com', purpose='registration') result = mg.otp.verify(email='user@example.com', code='483920') if result.verified: token = result.token # Async version (FastAPI / async apps) from mailguard import AsyncMailGuard mg = AsyncMailGuard(api_key='mg_live_your_key') await mg.otp.send(email='user@example.com', purpose='login') # Typed exception handling from mailguard.exceptions import InvalidCodeError, OtpExpiredError, RateLimitError try: result = mg.otp.verify(email=email, code=code) except InvalidCodeError as e: print(f'{e.attempts_remaining} attempts left') except OtpExpiredError: pass # request a new OTP except RateLimitError as e: time.sleep(e.retry_after)

## Handoff — Write HANDOFF.md Before Closing

| REQUIRED | Part 14 is NOT complete until HANDOFF.md is written. The next agent reads this file first. |
| --- | --- |

# HANDOFF — Part 14 of 15 ## Files created / modified # List every file with one-line description ## What works right now # Tested commands / endpoints ## What is NOT built yet # Explicit scope for future parts ## Env vars introduced # VAR_NAME=format_or_generation_command ## DB state # Migrations run, schema changes ## Decisions made # Shortcuts, tradeoffs ## Next agent: do these first # Ordered prerequisite checklist

### Verify Before Writing HANDOFF.md

- npm test in sdks/js/ — all pass

- pytest sdks/python/tests/ — all pass

- JS: mg.otp.send() sends real OTP end-to-end

- Python: mg.otp.verify() returns correct response shape

- Webhook verify: tampered payload returns False

- Both READMEs have working quickstart, all methods documented, error reference

PART 15 of 15 Tests + CI + Final Hardening Full pytest suite, bandit, mypy, GitHub Actions, 12-point audit, SECURITY.md

| Est. Lines ~2800 | New Files 12 | HANDOFF.md Required |
| --- | --- | --- |

## Goal

End state: full test suite green, deploy pipeline blocks on failure, all 12 security audit items confirmed, SECURITY.md written, project production-ready.

## Test Files to Write

| File path | Purpose | ~Lines |
| --- | --- | --- |
| tests/unit/test_crypto.py | Round-trip, tamper, wrong key, HMAC determinism | ~120 |
| tests/unit/test_otp.py | All 6 OTP edge cases + attempt counter | ~180 |
| tests/unit/test_magic.py | Magic link: 5 edge cases | ~150 |
| tests/unit/test_api_keys.py | Generate, validate, sandbox block, revoke | ~100 |
| tests/unit/test_rotation.py | Best sender, rotate, exhaustion | ~120 |
| tests/unit/test_webhooks.py | HMAC sign, verify, tamper | ~100 |
| tests/unit/test_config.py | Invalid key lengths + bad hex raise ValueError | ~80 |
| tests/integration/test_otp_routes.py | All 9 OTP status codes via httpx | ~220 |
| tests/integration/test_magic_routes.py | Magic link full API flow | ~160 |
| tests/integration/test_webhook_routes.py | Register, trigger, verify receipt | ~160 |
| tests/integration/test_health.py | Health check with mocked DB/Redis | ~60 |
| tests/conftest.py | pytest fixtures: app client, test DB, mock Redis | ~150 |

## 12-Point Security Audit

| # | Check | Command | Pass |
| --- | --- | --- | --- |
| 01 | No anon key | grep -r 'ANON_KEY' apps/ core/ | Zero results |
| 02 | Enc key length | python -c 'from core.config import s; assert len(s.ENCRYPTION_KEY)==64' | No error |
| 03 | Sandbox block | curl mg_test_ key against production URL | 403 response |
| 04 | CORS wildcard | curl evil origin OPTIONS | No Allow-Origin: * |
| 05 | Sec headers | curl -I /health | X-Frame-Options present |
| 06 | Anti-timing | time curl /otp/send bad email | >= 200ms |
| 07 | JWT expiry | Decode JWT, check exp-iat | == 600 seconds |
| 08 | OTP reuse | Verify same OTP twice | Second → 410 |
| 09 | Magic link reuse | Click magic link twice | Second → 400 |
| 10 | SMTP password logs | grep -i password worker.log | Zero matches |
| 11 | Webhook HMAC | Send with wrong signature to receiver | Returns 401 |
| 12 | Bandit scan | bandit -r apps/ core/ -ll | No HIGH issues |

## GitHub Actions — Final Pipeline

name: Test, Audit, Deploy on: push: branches: [main] jobs: audit: runs-on: ubuntu-latest steps: - uses: actions/checkout@v4 - uses: actions/setup-python@v5 with: { python-version: '3.12' } - run: pip install -r requirements.txt - run: ruff check . # style - run: mypy apps/ core/ # types - run: bandit -r apps/ core/ -ll # security scan - run: pytest tests/ -v --tb=short --cov=. - run: cd sdks/js && npm ci && npm test - run: pytest sdks/python/tests/ -v deploy: needs: audit # NEVER deploys if audit fails steps: - deploy api, worker, bot to Railway

## Handoff — Write HANDOFF.md Before Closing

| REQUIRED | Part 15 is NOT complete until HANDOFF.md is written. The next agent reads this file first. |
| --- | --- |

# HANDOFF — Part 15 of 15 ## Files created / modified # List every file with one-line description ## What works right now # Tested commands / endpoints ## What is NOT built yet # Explicit scope for future parts ## Env vars introduced # VAR_NAME=format_or_generation_command ## DB state # Migrations run, schema changes ## Decisions made # Shortcuts, tradeoffs ## Next agent: do these first # Ordered prerequisite checklist

### Verify Before Writing HANDOFF.md

- pytest tests/ — zero failures, zero errors

- bandit -r apps/ core/ -ll — zero HIGH issues

- All 12 security audit items confirmed

- GitHub Actions passes end-to-end on test push

- SECURITY.md committed

- Both SDK READMEs have working quickstarts

- Project is production-ready

# Appendix — Quick Reference

## Full Environment Variable Reference

| Variable | Service | Description | Generate With |
| --- | --- | --- | --- |
| SUPABASE_URL | all | Supabase project URL | Supabase → Settings → API |
| SUPABASE_SERVICE_ROLE_KEY | all | Service role key (NOT anon key) | Supabase → Settings → API |
| REDIS_URL | all | Upstash Redis URL (rediss://...) | Upstash dashboard |
| ENCRYPTION_KEY | all | 64 hex chars = 32 bytes AES-256 | secrets.token_hex(32) |
| JWT_SECRET | all | Minimum 64 chars | secrets.token_hex(64) |
| JWT_EXPIRY_MINUTES | api | Default 10 | — |
| MAGIC_LINK_EXPIRY_MINUTES | api | Default 15 | — |
| TELEGRAM_BOT_TOKEN | api+bot | From @BotFather | Telegram @BotFather |
| TELEGRAM_ADMIN_UID | api+bot | Your numeric Telegram user ID | Telegram @userinfobot |
| ENV | all | production ¦ development | — |
| PORT | api | Default 3000 | — |
| ALLOWED_ORIGINS | api | JSON array e.g. ["https://x.com"] | — |
| INTERNAL_API_URL | bot | Railway URL of api service | Railway dashboard |
| ROTATION_THRESHOLD | worker | Default 0.80 (rotate at 80%) | — |

## requirements.txt

fastapi==0.115.0 uvicorn[standard]==0.30.6 python-multipart==0.0.9 pydantic==2.9.2 pydantic-settings==2.5.2 supabase==2.7.4 redis==5.1.1 arq==0.26.1 cryptography==43.0.1 bcrypt==4.2.0 aiosmtplib==3.0.2 jinja2==3.1.4 pyjwt==2.9.0 python-telegram-bot==21.6 secure==0.3.0 pytest==8.3.3 pytest-asyncio==0.24.0 httpx==0.27.2 pytest-cov==5.0.0 ruff==0.7.0 mypy==1.11.2 bandit==1.7.10

End of Document

MailGuard OSS  •  15-Part Maximum MVP Guide  •  ~28,500 Lines  •  March 2026  •  MIT